R&AAG Meeting Notes 25th June 2026

7.30 pm Hartlebury Parish Hall Committee Room.

1). Apologies  None
2) Matters Arising

  Cllr weekly inspection of Play facilities - 

a) Motorised Childs vehicles using the facilities, HPC agreed at May meeting , R&AAG to discuss wording of notice. JH to circulate wording to members for approval before submitting to Full HPC meeting.

JH distributed updated Facilities weekly inspection rota for members to confirm their availability.
b) Exposed/damaged communications cable? on green. Update on Electrical Contractors inspection. Update JH Electrical contractor arranged by Clerk JH attended on site Contractor confirmed that the cable is the one supplying  Christmas Tree. It was not live as it  is not left connected to the mains feed when Christmas lights not in use. Electrical contractor made sate the exposed broken wire. 

Action point old cable needs to be removed from ground, requires replacement at correct depth and housed  inside a conduit. 
c) moss growth underneath benches and picnic tables. Completed
d) grass growth encroaching onto path to play area. SF to rectify. Ongoing on maintenance list for SF.
g) Footpath (PROW) maintenance update. SF and JD have undertaken work in June on some of the PROW infrastructure maintenance. JH request SF to submit invoice and JD to report to Clerk on work completed so far. 
3) ROSPA Inspection

SF is going to inspect and advise on progress. Football posts require painting placed on maintenance list.
4) Maintenance List priorities / Facilities inspection
Reported by CN that the magnetic gate closure on junior play area require attention. Clerk to request SF investigate.
5) Memorial tree plaque.

Update on progress. ongoing
6) Grass Maintenance in the Village.

Additional areas to be identified and considered.

Map of Village produced JH and JC to walk village to identify all areas report back at July R&AAG meeting.
7) VAS maintenance update. 
SF reported Lower VAS on Old Worcester Road had been tampered with fuse removed therefore not working. SF has been provided with new locks for both Old Worcester Road VAS devices.

VAS opposite Groves Way still out of action JC to meet with SF assess advise solution.
8) AOB

Memorial Tree, additional watering continues in the hot spell, suggestion SF enlarges  the planting area, mulches with bark to improve water retention.

Date next meeting 
20th August 2026
