R&AAG Meeting Notes 222nd October 2026

7.00 pm Groves Way.

1). Apologies  None

Attending JHP, CN, EH, JC

2) Matters Arising

  Cllr weekly inspection of Play facilities - 
a) Tree with considerable rot in trunk on Green near tennis court . TPO Bole of Oak tree (57) on green, loss of area of trunk shedding, and TPO Mitre Oak tree, due for inspection.
 2 TPO trees require inspection, plus Maple on green, removal?

 Recommendation. Clerk action to seek advice from WCC tree officer.
b) dog litter by benches, improving after notices posted.
c) 2 dead trees on green low branches on green.

 reported to Clerk SF instructed to make safe. Complete, dead trees taken out.
d) litter bins full, reported to Wychavon Completed
3) Maintenance List priorities / Facilities inspection updates
a) Magnetic gate closure on both play areas requires attention/replacement. SF investigating replacement costs.

b) Mulching of memorial tree. November
c) Mare and Colt notice Board, Ongoing
d) Glass sided bus shelters waiting for weather conditions to cool down.
e) Parish Council Notice boards

f) Benches on Green re sealing

g) Car park maintenance on exit ramp, Completed
h) Tree removal Groves Way SF to contact resident.
i) Signage installed for electric Bikes and Scooters. JC
j) Goal post maintenance

k) Grass verge repair by Tennis Court. Reinstate the no parking signs as area now very worn and rutted. Recommendation SF to repair with topsoil, reinstate surface, new No Parking on grass verge  notices placed. R&AAG investigate adding fencing protection to grass verge North side of Tennis Courts. November
l) Hedge round tennis court, see September notes, SF November
m) Rebuild/Maintenance to village brick planters
n) Siding out of paths from MUGA car park to Play Areas, SF December
4) Memorial tree, SF to mulch and install irrigation tube, Thanks goes to the volunteers who regularly watered the tree during the dry conditions.  Recommendation JHP prepares a proposal for November HPC meeting for the purchase of Wrought Iron Tree Guard and Dedication Plaque. Clerk to order.
Map of Hartlebury
5) Clerk to contact Wychavon enquire if they could supply a 1 to 5,000 scale map of Hartlebury Parish. Awaiting response.
6) Grass Maintenance in the Village.

Additional areas to be identified and considered. Ongoing
Siding out of pavement/footpath from Hartlebury Museum entrance to Charlton Lane. Clerk to contact WCC Highways to see if SF can complete while road closure in place from 28th October. Barry Barnes response, as there's heavy machinery in the area SF would not be allowed to work. Barry would visit site and action pavement clearance and siding out.
AOB
Date next meeting 
19th November 2026 7.30 Parish Hall Committee room.
